CARIVIX AI

Technical Work Evidence Documentation (TWED)

SUMMARY

| Document ID | CARIVIX-TWED-GIS-02-FEAT-002 |
| --- | --- |
| Sprint | Sprint 02 |
| Week | Week 02 |
| Reporting Period | 27 / 07 / 2026 – 01 / 08 / 2026 |
| Team Member | Ashadapu Ranjith Kumar |
| Role | Technical Writer |
| Domain | GIS |
| Task ID | FEAT-002 |
| Task Title | CARIVIX AI WebGIS Foundation & Visualization Engine |
| Status | Completed |
| Reviewer | Akula Shiva Kumar Goud |
| Date Submitted | 11 / 08 / 2026 |

B. CARIVIX AI — Weekly Technical Evidence Summary

1. Work Completed

|  | Organized spatial assets into RESTful API routes and published API integration documentation. |
| --- | --- |
|  | Created custom Leaflet map panes to control layer z-index stacking. |
|  | Developed an interactive DOM control panel enabling independent visibility toggling for Nation (L0), State (L1), District (L2), Sub-District (L3), Marker Clusters, and Heatmaps. |
|  | Integrated Leaflet.markercluster with spiderfy expansion and built HTML popup cards detailing full administrative hierarchy metadata. |
|  | Built dynamic State Dropdown filtering and location search with a 250ms debounce wrapper. |

2. Code / Work Evidence

|  | GitHub Commits: Pushed updates to CARIVIX-AI---GIS-MODULES |
| --- | --- |
|  | Files & Modules: Updated /index.html, repository README.md, and CHANGELOG.md |
|  | Reports: Asset Organization Report & WebGIS Audit Remediation Plan |
|  | Demonstrations & Proofs: Recorded interactive prototype demonstration video and captured spatial hierarchy popup screenshots |

3. Results

|  | Search Performance: 250ms debounce delay eliminated layout reflows during rapid user typing. |
| --- | --- |
|  | Layer Stacking: National and state borders remain crisp and visible above district polygon fills without intercepting user mouse clicks. |
|  | Cluster Processing: chunkedLoading: true prevented main thread freezing during high-volume point aggregation. |

4. ⭐ Most Important Achievement

> Engineered a responsive WebGIS interface featuring debounced location search, state auto-bounds filtering, marker clustering, custom z-index pane stacking, and detailed administrative hierarchy popups.

5. Issues

> Identified plugin dependency risks, vector rendering bottlenecks, and border occlusion where district fills painted over major borders.

6. Solutions

> Created borderPane to elevate major borders above district fills without swallowing click events, and recommended PostGIS migration with vector tile optimization

7. Carry-Forward Tasks

> Implementing non-destructive progressive zoom style opacity toggling for L3 sub-district boundaries and conducting Chrome DevTools Canvas vs. SVG performance benchmarking.

8. Next Week's Priority

> Finalize rendering performance benchmarking, conduct peer documentation reviews, prepare presentation slide decks, and support team progress reviews.

C. CARIVIX "DEFINITION OF DONE"

A task should NOT be marked ✅ COMPLETED unless applicable items below are satisfied:

|  | Assigned objective completed | Interactive layer switching, clustering, search, & audit remediation complete | 🟢 DONE |
| --- | --- | --- | --- |
|  | Actual work implemented | Custom panes, marker clusters, debounced search, & state filters built | 🟢 DONE |
|  | Code/work submitted | Committed to primary GitHub branch | 🟢 DONE |
|  | Git/file evidence available | Verified in repository codebase and CHANGELOG.md | 🟢 DONE |
|  | Result demonstrated | Screen recording captured demonstrating live interactive features | 🟢 DONE |
|  | Testing completed | Tested search debouncing, state filter bounds, and popup click hits | 🟢 DONE |
|  | Errors addressed | Border occlusion and event swallowing resolved via custom panes | 🟢 DONE |
|  | Documentation updated | API docs, README.md, and task reports updated | 🟢 DONE |
|  | Dependencies resolved | MarkerCluster and Heatmap plugins cleanly integrated | 🟢 DONE |
|  | Reviewer verified work | Sprint 1 audit and technical review verified | 🟢 DONE |
|  | Key highlight identified | Layer stacking & interactive search highlight documented | 🟢 DONE |
|  | Acceptance criteria satisfied | All Week 2 interactive and governance tasks completed | 🟢 DONE |

D. ⭐ MOST IMPORTANT RULE FOR CARIVIX AI

Every team member's report should answer these five questions:

|  | - What did I do? I organized GIS API routes, created custom map panes for border stacking, built an interactive layer control UI, integrated marker clustering with spatial popups, implemented debounced search and state filtering, and resolved audit findings. |
| --- | --- |

|  | - What did I actually produce? An updated, interactive WebGIS module (index.html), API documentation, screen recording demonstration, README.md, and CHANGELOG.md. |
| --- | --- |

|  | - What was the measurable result? Eliminated border occlusion, prevented UI thread freezes during cluster loading, and eliminated layout reflows with a 250ms search debounce. |
| --- | --- |

|  | - Where is the evidence? In the GitHub repository (CARIVIX-AI---GIS-MODULES), CHANGELOG.md, screen recordings, and popup screenshots. |
| --- | --- |

|  | - Why is this important to CARIVIX AI? It delivers an enterprise-grade, highly interactive spatial UI that allows users to seamlessly filter, search, and inspect complex geographic hierarchies. |
| --- | --- |